# MedSphere – Semester 3 Submission Master Audit

Source basis: current MedSphere GitHub documentation and the Semester 3 mini-project requirements shown in the provided syllabus screenshot.

# Current conclusion

The Semester 3 core application implementation is complete. The remaining work is primarily academic submission preparation: final diagrams, synopsis, project diary, report formatting, screenshots, PPT, user manual, and viva/demo preparation.

| Item | Current source/status | Next action |
| --- | --- | --- |
| Core application coding | Complete in GitHub | No coding required unless demo reveals a bug |
| README.md | Complete | Use as source for final documents |
| PROJECT_CONTEXT.md | Complete through Phase 13 | Use for development history/SDLC |
| PROJECT_REPORT.md | Master draft; placeholders remain | Finalize college details, figures, screenshots, formatting |
| DATABASE_DOCUMENTATION.md | Complete | Use in report/database section |
| ER_DIAGRAM.md | ER definition complete | Create polished diagram image for report/PPT |
| PRESENTATION_OUTLINE.md | Slide content prepared | Create final PPTX and add visuals |
| VIVA_PREPARATION.md | Viva material prepared | Split questions by 3 student responsibility areas |
| Project Synopsis | Not yet final file | Create DOCX + PDF with all SDLC phases |
| Project Diary | Not yet final | Prepare dated/phase-wise reference; final diary follows college handwritten requirement |
| DFD | Not confirmed as final image | Prepare Level 0/appropriate DFD from actual workflows |
| Use Case Diagram | Not confirmed as final image | Prepare from the 3 implemented roles |
| Class Diagram | Not confirmed as final image | Prepare from actual JPA entities/classes |
| Sequence Diagrams | Not confirmed as final image | Prepare key flows: login, registration, appointment, consultation |
| System Architecture Diagram | Architecture text exists | Create polished diagram image |
| Final screenshots | Placeholders in report/PPT | Capture actual running application screens |
| Final PPTX | Outline exists | Build presentation |
| User Manual | Not yet final file | Create step-by-step user guide with screenshots |
| Final report DOCX/PDF | Draft exists | Finalize after diagrams/screenshots |
| Demo rehearsal | Not yet | Prepare one end-to-end demo flow |
| 3-member module allocation | Needs documentation | Assign distinct responsibility areas for presentation/viva |

# Execution order

1. Freeze source facts from the existing Markdown documentation.

2. Prepare the missing/final diagrams.

3. Build the Semester 3 Synopsis.

4. Finalize the Project Report using the existing master draft.

5. Prepare the Project Diary reference and SDLC entries.

6. Capture and insert final application screenshots.

7. Build the final PPTX.

8. Build the User Manual.

9. Prepare 3-student responsibility/viva sheets and the demo script.

10. Export/check final DOCX and PDF files and perform a submission-folder audit.